## Slide 1: E-commerce website testing
Author: Andrei Gunta
Date: July 2022

## Slide 2: The testing strategy
Web application breakdown using mind map
Functionalities identification and review against requirements
Features selection to go under test
Testing types and testing techniques selection
Test scenarios, test cases and test data
Test execution
Bugs overview

## Slide 3: Tools used in the testing process
Mind map: Diagrams.net
Test cases: Microsoft Excel
Page speed: Webpagetest.org, pagespeed.web.dev
Ping check: Windows CLI, check-host.net
Accessibility: https://achecker.achecks.ca/checker/index.php, https://wave.webaim.org/
HTTP requests: Postman
Bug tracking: MantisBT

## Slide 4: Testing types
  Functional tests:
    Smoke test to identify critical bugs in major features
    Dynamic UI exploratory testing in happy flows
  Non functional tests:
    Accessibility – Web Content Accessibility Guidelines 2.0 (WCAG 2.0), WebAIM
    Connectivity – Ping check
    Back End – HTTP requests
    Performance – Page speed tests
    Compatibility – Cross platform and cross-browser tests

## Slide 5: Test cases and test data
The test cases were designed to validate the main features of the application.
  Test Suite Windows-Chrome: 50 test case
  Test Suite macOS-Safari: 45 test cases
Test data used in the process:
  Valid test data
  Invalid test data
  Absent test data (no data or blank)

## Slide 6: Test cases results
Overview:
    Test suite Windows: 50 test cases were run, from which 47 passed and 3 failed, with a pass ratio of 94.33%
    Test Suite macOS: 45 test cases were run, from which 42 passed and 3 failed, with a pass ratio of 91.90%
    Additional HTTP requests tests were run using Postman:
      GET method - status code 200
      GET method – Response time is less than 200ms

## Slide 7: Bugs overview
Bugs overview:
    3 bugs were found on Test Suite Windows, each with an identical twin on Test Suite macOS
    The severity of the bugs was normal with normal impact on the product’s functionality
    The bugs were reported in MantisBT for review

## Slide 8: CONCLUSIONS
Following both functional and non-functional testing of the product, the results are:
  all the main features are working
  good website loading speed
  optimal communication between client and server
The product can be improved in terms of accessibility to:
  meet the needs of all users
  meet legal requirements
  improve overall experience

## Slide 9: LESSONS LEARNT
Team player – care about helping the team to succeed
Open to feedback – ask and accept constructive feedback
Right attitude – help improving the quality rather than criticizing someone’s work
Constant learning – acquire knowledge to gain new skills and expertise
Understand priority – Test high impact functions first
Get to know the programmers - socialize
Be proud of your job
HAVE FUN 

## Slide 10: feedback

## Slide 11: THANK YOU